## Slide 1: 6. Strategy Selection Considerations
Work Zone Strategies
https://patch.com/pennsylvania/northwhitehall/coplay-creek-road-closed-for-repairs_345b7cce
Notes: Key Message: Module Opening
Est. Presentation Time: As needed
Explanation of Cues/Builds: None
Suggested Comments: Let’s move to the next module. In this module {name}, we will.. {next slide}
Suggested Questions: None
Possible Problems: None

## Slide 2: Module Objectives
Discuss factors to consider when selecting a work zone strategy
Discuss essential data requirements
Notes: Key Message: State the module objectives
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are the objectives of this module. We will look at planning considerations and “other” design strategies.
Suggested Questions: None
Additional Information: None
Possible Problems: None

## Slide 3: Strategy Selection Considerations
There is more than one strategy available
Choose the strategy that will minimize construction costs while maximizing safety and mobility
The process of deciding involves the analysis of many factors
Notes: Key Message: Discuss Strategy Selection Considerations
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Many factors should be considered in selecting the best strategy. Let’s summarize some of these factors:
Suggested Questions: None
Additional Information: None
Possible Problems: It is possible that a given strategy may not meet all the objectives.

## Slide 4: Factors to Consider in Selecting the Best Strategy
Traffic management considerations
Operational performance
Construction requirements
Constructability
Emergency planning
Coordination with stakeholders
Presented as checklists!
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: The factors to discuss will be presented in checklists. Many of these have been discussed already, so consider this module a review of the concepts learned in this course.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 5: 1. Traffic Management Considerations
Capacity analysis
Limits to work area
Time restrictions
Capacity of detour routes
Work vehicle access & worker parking
Bicycle and pedestrian traffic
Traffic control devices
Nighttime illumination
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 6: Capacity Analysis
Assessment of available capacity
Strategies to consider depend on available capacity
Can be simple estimates or more advanced tools
Image: FHWA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. For example, if capacity is available we may choose to close two lanes in order to expedite the project. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 7: Limits of the Work Area
Where the project starts and ends
How much space beyond the project limit is needed for traffic control?
Are interchanges or intersections affected?
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Self explanatory. Provide examples as needed.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 8: Time Restrictions
Reopen lanes at certain time?
Weekends only?
Seasonal variations?
No lane closures during the day?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Self explanatory. Provide examples as needed.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 9: Capacity of Detour Routes
Are alternate routes available?
Can they handle the extra traffic?
  Extra weight?
  Extra width?
  Extra volume?
Image: Microsoft
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Self explanatory. Provide examples as needed.?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 10: Work Vehicle Access
How will work vehicles enter/exit the work area?
Are special measures needed?
  Temporary acceleration lanes?
  Can materials be delivered during off- peak hours?
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Self explanatory. Provide examples as needed.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 11: Worker Parking
Where are workers going to park?
Are special provisions needed?
  Shuttle?
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Self explanatory. Provide examples as needed.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 12: Bicycle and Pedestrian Traffic
Facilities available?
Accessible to all?
Detectable edging needed?
Do bicycles require a separate path?
Are conflicts minimized?
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Self explanatory. Provide examples as needed.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 13: Traffic Control Devices
Is there room to place them?
Are they visible?
Conflicts with permanent signs?
Signing on side streets and other intersecting roads?
Are signals affected?
Image: FHWA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: The placement of traffic control devices is another WZ traffic management consideration. These are some questions we need to ask before placing devices. Sometimes, what makes sense on paper does not work in the field. Vegetation, for example, may hide devices. Permanent signs may conflict with temporary signs. Signs may be required on side streets. Traffic signals may be impacted by the WZ, requiring retiming. For example, if a turning lane is closed the signal timing may have to be altered. This may require permits.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review. Give examples as needed.

## Slide 14: Work Area Illumination
Will lights be added for night work?
How is the glare going to be minimized?
How much illumination is needed for the task?
Is a lighting plan needed?
Image: FHWA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 15: 2. Operational Performance
Speed management
Enforcement (where to stop violators)
Start-up procedures & phase changes
Barrier installation
Geometrics of temporary roadways
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 16: Speed Management
Can posted speed be maintained?
Is a reduction needed? Authorized?
Enforcement personnel needed?
Can ITS strategies help?
Image: FHWA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Self explanatory
Suggested Questions: Who can tell me some ITS strategies?
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 17: Traffic Enforcement
Are additional police efforts needed?
Safe pull off areas for violators?
Presence, enforcement or both?
Location of trooper?
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider.
Suggested Questions: What is the difference between presence and enforcement?
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 18: Start-up Procedures & Phase Changes
Will contractor need to shut down traffic completely, say to move beams over travel lanes?
Do any phases require special enforcement?
Image: FHWA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 19: Start-up Procedures & Phase Changes
Are intermediate steps needed?
How will the work zone be moved?
Monitoring and inspection
Constructability issues
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed several of these already.
Suggested Questions: Who can tell me a constructability factor? Access! How are we getting in and out?
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 20: Barrier Installation
Provisions for delivery, storage, removal, assembly & movement?
Are movable barriers or reversible lanes appropriate?
Drainage issues?
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider.
Suggested Questions: How can you tell is moveable barriers are appropriate? Perhaps if there are uneven directional volumes!
Additional Information: None
Possible Problems: Treat the checklists as a review. Workers is not wearing a vest.

## Slide 21: Geometrics of Temporary Roadways
Is ROW available for roadways with acceptable design speed?
Superelevation needed?
Sufficient width for large vehicles?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 22: 3. Construction Requirements
Phasing
Special conditions
Duration of work
Contract provisions
Incentives & disincentives
Short duration closures anticipated
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: There are some construction requirements to consider in selecting the best strategy. Let’s look a some examples. These are listed on the screen.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 23: Phased Work
Will the project require phases?
Are intermediate phases needed?
Are they doable?
Were accelerated construction techniques considered?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these.
Suggested Questions: Who can provide an example of an accelerated construction technique?
Additional Information: Preconstruction planning should consider several key issues, such as changing traffic control methods, project phasing and staging changes, and the use of multiple shifts and work restrictions (off-peak hours). A contractor would need to evaluate these issues if the project is being contracted using cost-plus-time bidding, lane rental, or I/Ds. Construction phasing, when combined with constructability reviews, can reduce construction duration and avoid substantial traffic delays. At times, project phasing is developed by engineers who have limited access to construction expertise (Anderson and Fisher 1997a). Contractors often cannot participate or provide advice, because this may prevent them from bidding on the project. As a result, the proposed project-phasing scheme may not represent the most efficient approach to constructing the facility. Employing construction expertise for construction phasing and staging analysis can be highly beneficial.
Possible Problems: Treat the checklists as a review.

## Slide 24: Accelerated Construction Considerations
Detailed execution plan is critical
Construction coordination
Material availability
Handling logistics
Critical path method (CPM)
Business Model:
“Serve the Public!”
Notes: Key Message: Discuss Accelerated Construction Considerations
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: Text box appears on click
Suggested Comments: These are some of the factors to consider. We have discussed some of these already.
Suggested Questions: What should we consider before we consider accelerated construction techniques? What are some material availability issues? Can you think of others?
Additional Information: The business model came from the scanning report mentioned on the next slide.
Possible Problems: Treat as an intro slide

## Slide 25: Accelerated Construction Techniques
Prefabricated components and heavy cranes for bridges
Pavement construction techniques
Best Practices Scanning Report Available!
Image: TRB
Notes: Key Message: Provide a resource for more information on accelerated construction techniques
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: Text box appears on click
Suggested Comments: Some accelerated construction techniques
Suggested Questions: Can you think of others? Any experiences in the room that you can share?
Additional Information: Report is available at: http://onlinepubs.trb.org/onlinepubs/nchrp/docs/NCHRP20-68A_07-02.pdf; The scan team traveled across the United States to study experiences with accelerated construction both in emergency situations and in planned construction. It investigated construction activities for bridge construction, including the use of prefabricated components and heavy cranes/transporters. In the case of pavement construction, activity sequencing as it impacts highway closure duration and pavement sections was studied. Additionally, the team examined a tool to evaluate construction and traffic control plans. The team evaluated practices for their potential application by transportation agencies in response to an emergency and as a way to deliver critical projects with minimum disruption to highway users. Over a two-week period, members of the team met with agencies, consulting engineers, contractors, and suppliers having experience in delivering accelerated projects. The scan team and meeting participants shared viewpoints and experiences in mutually beneficial exchanges.
Possible Problems: Avoid going into detail into this subject since these are not “work zone” strategies. They are discussed here since accelerating construction would reduce worker exposure and delays. Make sure this connection is made.

## Slide 26: Phasing/Staging
Work in phases or stages to minimize work zone impact
“Complete the work but don’t close any lanes”
Image: ATSSA
Notes: Key Message: Discuss phasing strategies
Est. Presentation Time: 1 minute
Explanation of Cues/Builds: Text box appears on click
Suggested Comments: The second strategy we will briefly discuss is phasing/staging. Staging typically refers to how the contractor will position the equipment and materials. Phasing refers to the sequencing of the aspects of a project, completing portions of the project one part at a time. The impacts of a work zone on traffic may be minimized by using operationally-sensitive phasing and staging throughout the life of the project. Phasing is a fairly common strategy but may be dangerous if not properly planned. Intermediate steps may be necessary and workers must be well informed of the activities on hand. Sometimes, phasing is the result of political pressure to keep lanes open at all times. It is like saying “build the stadium but the fans must be in the seats” It is hard to do!
Suggested Questions: What is phasing? Working in phases or stages to minimize work zone impact.
Additional Information: None
Possible Problems: Every project is different. Avoid getting into specifics here. You may use an example in the area as needed.

## Slide 27: Phasing Considerations
Worker safety
Intermediate steps
Be willing/prepared to adjust
Constructability
Minimize exposure
Critical path method (CPM)
For each phase!
Notes: Key Message: Discuss phasing considerations
Est. Presentation Time: 1 minute
Explanation of Cues/Builds: None
Suggested Comments: For a phased project to be safe, we should consider the issues listed here. (provide examples as needed) Intermediate steps may be needed and carefully planned.
Suggested Questions: What is CPM? Plan the project so concurrent steps can be accomplished, therefore minimizing the overall duration of the project. The faster the project is completed, the less exposure!
Additional Information: None
Possible Problems: None

## Slide 28: Special Conditions
Are contingency strategies needed?
Are temporary detours or closures needed
Flagger control?
Drop-offs?
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 29: Duration of Work
How long is the project?
Does it include TTC?
What factors, such as curing, affect this duration?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 30: Contract Provisions
Are innovative contracting strategies applicable?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 31: Incentives and Disincentives
Increase contractor concern for user delay
Give contractors a monetary reason for limiting user delay
Image: ATSSA
Notes: Key Message: Incentives will increase contractor concern for user delay.
Est. Presentation Time: 1 minute
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: See comments.
Additional Information: “Why should we pay a contractor extra for getting a job done faster?” To encourage discussion comment that those contractors who finish projects early can go on to other projects and make more money that way. Actually until 1984 federal law did not permit paying an incentive for early completion of projects. The policy prohibiting bonus payments goes back to a 1927 interpretation of a stature that limited the Government’s share of project costs to the value of labor and materials. In the 1970’s the policy was based on the belief that FHWA should not have to pay “extra” just to have a project completed early. However observation of European contracting practices and experimental programs in the United States showed that I/D provisions are a valuable cost-effective construction tool.
Without incentives contractors have no monetary concern for limiting user delay.
Possible Problems: None

## Slide 32: Short Duration Closures Anticipated
Are closures needed for barrier installation?
Is this specified in the contract?
Are enforcement personnel needed?
Moving rolling blocks?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Self explanatory. Treat as a checklist and provide examples as needed.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 33: 4. Constructability
Capacity of structures & pavements
Timing of phases vs. starting date
On time finish possible?
Status of existing TCDs
Wintertime restrictions
Drainage
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Self explanatory. Treat as a checklist and provide examples as needed.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 34: Capacity of Structures & Pavements
Can the shoulder carry traffic?
Are surfaces wide enough to carry large vehicles?
Sufficient structural capacity?
Image: FHWA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Self explanatory. Treat as a checklist and provide examples as needed.
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 35: Timing of Phases vs. Starting Date
Can work be completed in one season?
Is Winter shutdown necessary?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 36: Construction Feasibility
Will this strategy allow the work to be completed?
Does traffic control severely hamper the progress of the work?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: Does traffic control severely hamper the progress of the work, such as overly restrictive hours when lanes must be open?
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 37: Status of Existing TCDs
Which devices can remain?
Do they need replacement?
Any conflicting signs?
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 38: Wintertime Restrictions
Will snow removal be possible without altering the work zone?
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 39: Drainage
Consider temporary draining structures, particularly if using barriers
Ask: Where is the water going?
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 40: 5. Emergency Planning
Incident management plans
User emergencies
Emergency response
Emergency closures
Utility interruptions
State and local police
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 41: Incident Management Plans
Is there an Incident Management Plan in effect?
How will the strategy affect this plan?
Are contingency plans needed?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 42: User Emergencies
Consider the impact of a crash on the project
Pull out areas available?
Room for tow trucks?
Image: ATSSA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 43: Emergency Response
Would emergency personnel be delayed?
Would the work zone restrict emergency services to people or property?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: Would emergency personnel be delayed by work zone?
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 44: Snow Removal
Can snow be plowed within the work zone?
Enough room for plowing?
Are devices visible enough for plowing?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: Can snow be plowed without destroying or disrupting the work zone?
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 45: Emergency Closures
How would the work zone be affected if an emergency closure were necessary?
Contingency plan?
Alternate routes available?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 46: Utility Interruptions
Will it be necessary to shut off any utilities?
How would traffic control be affected by a sudden power loss?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 47: State and Local Police
How will police be informed about the project?
Will the project affect their planning for emergencies?
Invited to pre-con meeting?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 48: 6. Coordination with Stakeholders
Local officials
Public awareness
Special event coordination
Intra-agency coordination
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 49: Local Officials
Are city officials aware of the project?
How will they be notified?
Are any permits needed?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 50: Public Awareness
How will the public be made aware of the project?
What media will be used?
Are detours clear?
Both residents and business owners
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 51: Special Event Coordination
What events are scheduled during the project?
How may the project affect the planning for that event?
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: http://www.ops.fhwa.dot.gov/publications/fhwaop04010/toc.htm
Possible Problems: Treat the checklists as a review.

## Slide 52: Inter-Agency Coordination
Keep others informed
  Police/EMS
  Utility companies
  Adjacent/ overlapping work zones
  Others?
Image: FHWA
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: These are some of the factors to consider. We have discussed many of these? Questions?
Suggested Questions: None
Additional Information: None
Possible Problems: Treat the checklists as a review.

## Slide 53: BEWARE!
Guard against selecting a strategy without thinking about each one independently
A combination of strategies is perhaps the best approach
Notes: Key Message: Discuss Factors to Consider in Selecting the Best Strategy
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Guard against selecting a strategy without thinking about each one independently. Sometimes a combination of strategies is advisable. Perhaps one strategy is not the ideal strategy for a project, but when combined with other strategies, it is the best alternative
Suggested Questions: None
Additional Information: None
Possible Problems: None

## Slide 54: Essential Data Checklist
Roadway/Roadside
  Existing road conditions
  Operations features
  Access points
  Structural limitations
  Horizontal/vertical restrictions
  Utility location
Notes: Key Message: Discuss essential data requirements
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: As you plan your work zone, it is necessary to consider data needs that may impact your design. Let’s look a some of these! This is list is not all inclusive and it is meant to remind you of the various considerations. For example, this slide shows some data needs regarding the actual roadway and roadside.
Suggested Questions: What else is the roadside? How do you collect this information?
Additional Information: None
Possible Problems: None. Keep brief. It is not necessary to explain each of these bullets. Speak about them in general terms and move on.

## Slide 55: Essential Data Checklist (cont.)
Traffic Data
  Speed data & volume data
  Alternate routes
  Daily/seasonal variations
  Intersection turning counts
  Traffic controls (signal timing data)
  Truck/bus data and stops
  Accident data & traffic generators
Notes: Key Message: Discuss essential data requirements
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: For example, this slide shows some data needs regarding traffic.
Suggested Questions: Can you think of others?
Additional Information: None
Possible Problems: None. Keep brief. It is not necessary to explain each of these bullets. Speak about them in general terms and move on.

## Slide 56: Essential Data Checklist (cont.)
Other
  Jurisdictions involved
  Business access and parking areas
  School bus routes
  Fire district & location of fire stations
  Hospitals
  Policies on worker or motorist safety
  Incident management plans
Notes: Key Message: Discuss essential data requirements
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: For example, this slide shows some other possible data needs.
Suggested Questions: Can you think of others?
Additional Information: None
Possible Problems: None. Keep brief. It is not necessary to explain each of these bullets. Speak about them in general terms and move on.

## Slide 57: Essential Data Checklist (cont.)
Other (cont.)
  Possibility of inclement weather
  Start and end of construction season
  Holiday and recreational activities
  Environmental impacts
  Public concerns
  Property owners
  Wetlands
  Archeological sites
Notes: Key Message: Discuss essential data requirements
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: For example, this slide shows some other possible data needs.
Suggested Questions: Can you think of others?
Additional Information: None
Possible Problems: None. Keep brief. It is not necessary to explain each of these bullets. Speak about them in general terms and move on.

## Slide 58: Knowledge Check
Name some factors to consider when selecting the best strategy
How is a capacity analysis useful?
Is ONE strategy always the best option?
Notes: Key Message: Recap slide
Est. Presentation Time: 2-3 minutes
Explanation of Cues/Builds: None
Suggested Comments: Self explanatory. Try to gauge understanding by asking these questions and others.
Suggested Questions: Shown.
Additional Information: None
Possible Problems: None

## Slide 59: Questions
Notes: Key Message: Questions
Est. Presentation Time: Less than 1 minute(s)
Explanation of Cues/Builds: None
Suggested Comments: Let’s look at your questions.
Suggested Questions: Any questions before we move on?
Additional Information: None
Possible Problems: None